## Slide 1: Smart Image Identifier Images are retrieved from a database. Each image undergoes 3 manipulations before processing: resizing, grey-scaling and equalization. The images are processed by a human detection algorithm. If a human is detected a flag is signaled and the results of the human detection are stored.

## Slide 2: Phase Three - Sprint Backlog
Added requirements for a processed images to improve accuracy of detection.
Storage of successfully detected images in respective baskets.
Database related.
Updated Unit Tests.

## Slide 3: Wow Factor
Integration
In-process

## Slide 4
Chart: Burndown Chart - Sprint 3
Actual Remaining Hours | 57 | 53 | 43 | 29 | 18 | 10 | 6
Estimated Remaining Hours | 57 | 47.5 | 38 | 28.5 | 19 | 9.5 | 0